## Slide 1
NEDP 6-MONTH REVIEW · SUPPLY CHAIN · UNIT TRANSACTION FLOW
SUPPLY CHAIN · UNIT TRANSACTION FLOW
Supply chain runs the order from drawing to delivery
NEDP MID YEAR REVIEW 2026 · TIBERIAS K. SIMU
01 / 1
PRE-SALES
Inquiry → quotation sent · Steps 1 – 63
SALES
Negotiation → production done · Steps 64 – 133
AFTER-SALES
Delivery → payment · Steps 134 – 154
PRE-SALES ACTIVITIES
Request preliminary drawing in iServe; MKU Head assigns to AE (same day)
AE drafts drawing; with DE PATRIA if detail needed (repeat 1 day · minor 3 days · major 5 days)
Handle drawing revisions from customer
Request quotation to PATRIA: price/COGS, lead time, validity
Input standard price; submit PCR in DiKantor for approval
Example: customer asks for a 30 KL water truck → AE sends drawing in 3 days → PATRIA quotes price and 12-week lead time → PCR approved.
SALES ACTIVITIES
Revise lead time and spec during negotiation
Validate order and fill SAP condition type; approval MKU Manager → GM
DP request or confirm order → sales order (close won)
Extend PN, maintain master data, calculate sharing profit
Release PO Interco: MKU Manager → GM → Director
Pass PATRIA production progress to BC weekly
Example: PO for 2 lube trucks → new PN created → PO Interco released to PATRIA → weekly progress to BC.
AFTER-SALES ACTIVITIES
Warehouse receives unit; QC; PATRIA repairs if needed
Issue BAST and SPB/BAPB
MKU creates delivery plan
Deliver unit with BC; customer signs SPB and BAST
Documents to Finance for invoice and payment
Example: crane truck passes QC → delivery plan to Sangatta site → BAST signed → invoice issued.
Source: Flow Transaksi UNIT Tobe (154 steps); supply chain = Marketing Unit, Application Engineering, PATRIA, Warehouse.